# Purpose

This document outlines Slalom’s understanding of Prime Video Live Sports’s objectives and associated requested implementation services. We have included a recommended delivery partnership approach that adheres to Amazon's commitment to customer obsession and operational excellence.

# Our Understanding

Prime Video Live Sports (PVLS) is working with NASCAR to bring further innovation to customer experiences.  Part of the Product teams’ 2026 plan is to build a radio clarity solution with native AWS technology. This radio clarity solution will ingest 36 independent radio channels between drivers, crew chiefs, and spotters on each team, reduce noise, isolate components of the audio transmissions, sync up the cleaned-up audio and video feed, monitor the efficacy of the solution, and automatically revert to unprocessed audio if clarity fails. PVLS will define the architecture and build the app that will deliver this service. PVLS seeks Slalom support to build the AWS infrastructure to enable the radio clarity feature.

Known requirements of the radio clarity solution as of 2/13/26:

- Supports 36 independent radio channels in parallel

- Supports NASCAR radio transmission formats

- 48 kHz sampling rate minimum

- Noise should isolate transmitter voice, engine noise, radio static, and other environmental interference

- Enhance transmitter’s voice to digital quality

- Match audio levels between transmitters

- Audio must re-sync with video after cleaning

- Solution must handle process delays in noise reduction for any drift

- Support alarms and monitoring for latency tracking, sync drift, quality degradation

- Support failover to unprocessed audio when processing fails

- Stretch Goal: fill in missing words when transmissions are cut

Primary KPIs

- End to End latency <0.5 seconds down from 3 seconds

- Audio clarity improvement validated by ESAT > 95%

- 99.9% uptime during race broadcasts

# Slalom Proposed Delivery Approach

By the end of this engagement, PVLS will have a working production grade minimum loveable product in time for the first NASCAR race on May 24th.  Customers of NASCAR and Prime Video will have an improved viewer experience being able to hear and observe action of the races in real time.  From our experience working at Amazon, we have found the fastest way to drive value is to ramp quickly and continually refine our engagement model through joint product delivery.

Radio Clarity Infrastructure Activities and Deliverable

| Activity Name | Description | Deliverables |
| --- | --- | --- |
| MLP and Prototype Development | Iteratively develop pipelines, infrastructure, and core AWS services for the solution approach. Develop necessary code for alarms, monitoring, and failover changes to unprocessed audio. | Documented Code in Source Control |
| MLP Testing, Security Reviews and Deployment | Develop data quality checks, unit tests, and integration tests for the functional code. Assist with security reviews and deployment of the solution when necessary | Documented Code in Source Control |
| Keep The Lights On (KTLO) | Assist with post-deployment support during NASCAR races, bug fixes, and additional minor features deemed priority post deployment. | Documented Code in Source Control |
| Future State Release Recommendations | Write up recommendations for future state releases for radio clarity. Perform knowledge sharing sessions. | Documentation Knowledge Sharing Sessions |

Slalom Roles and Responsibilities

| Role | Responsibility | Amazon / Slalom |
| --- | --- | --- |
| Software Development Engineers x 2 (Full Time) L5 Equivalent | Responsible for building the working software that meets technical standards and desired business outcomes. Will bring expertise on AWS, and backend development with broader consulting skills that enable problem-solving. Primary focus is on building quality working software that meets the defined business and technical requirements. | Slalom |
| Delivery Leader (3-5 hours a week) *No charge to Amazon | Responsible for engagement oversight and accountability for all Slalom team members throughout project execution and delivery. Oversees management of Amazon team member expectations; conducts regular check-ins to ensure project delivery is being done to Amazon stakeholder satisfaction; escalation point for issues or risks. Acts as primary project steering and as an escalation point. | Slalom |
| App Sec SME (~50 hours) *No Charge to Amazon | Application Security Subject Matter Expertise. Provides thought leadership and consultant advisory services for App sec where niche skills are needed. Amazon will be responsible for App Sec approval when necessary. | Slalom |

Location:

The core Amazon service team is in Isreal and therefore Slalom will look to staff the SDEs out of our London (primary) or other European offices to align with standard work hours.

Timeline:

18 Weeks (March 3 – June 21st) – Until the last race on Sunday, June 21, 2026

## Commercial Terms

## Contracting:  
Fixed Fee: This is a time-boxed, fixed capacity work effort. Price is fixed and work will be scoped and delivered based on the available capacity of the team identified.  This allows for some resource flexibility while capping the budget amount.

## Slalom Investment: As part of our commitment to this engagement, Slalom is making a strategic investment reflected in the reduced fees outlined in this proposal. This investment is intentional and aligns to two key objectives:

1/ Improves the Velocity of innovation for Prime Video Lives Sports

2/ This initiative represents a strong opportunity to secure approval for an external-facing project reference. We believe the work we deliver together will demonstrate measurable impact and innovation that we would be proud to showcase jointly.

3/ As our first engagement with this unique team, we view this as an opportunity to build trust and demonstrate Slalom’s capabilities, delivery excellence, and partnership approach. By investing upfront, we are reinforcing our commitment to long-term collaboration, building our capability to better serve your future needs, and mutual success.

Fees:

In no event will the total amount of Services Fees paid to Company for Services performed under this Order exceed an amount equal to $226,647.00 (the “Do-Not-Exceed Amount”) without Amazon’s prior written approval.

| Role | Actual |
| --- | --- |
| AWS Software Engineer (L5 Equivalent) | $151,510 |
| AWS Software Engineer (L5 Equivalent) | $151,510 |
| Effective Investment to Roles Above | (76,373) |
| Total Fee Amount: | $226, 647 |

## Assumptions

- Amazon will provide project management leadership (STO).

- Amazon will provide timely access to all resources necessary to complete the work.

- Amazon will coordinate timely access to 3rd party audio data throughout.

- Slalom will not handle sensitive data during this engagement.

- Amazon will be responsible for AppSec coordination and note any dependencies to the development team on the impact to the launch date. Slalom will assist and provide inputs for Appsec approvals.

- The ability to deploy solutions, either custom developed or third party, is dependent on AppSec approval should the solution meet the requirements for an InfoSec review.

- Amazon will provide a single point of contact to prioritize Slalom’s work and support meeting coordination and communication with project stakeholders and contributors

- Amazon will review Deliverables and respond with comments or acceptance in an agreed-upon timeframe

- Amazon will provide access to, and all necessary permissions to all necessary tools for Slalom to accomplish its work

- Amazon will provide Production access to Slalom for the purposes of deploying features. If Production access is not provided to Slalom, or is at any point revoked, Amazon is responsible for deployment of features to Production.

- Includes Race Operational support of 5 hours per race, during race.

# Next Steps

- Upon alignment of approach and directional finance approval, Slalom will generate a formal Work Order. Amazon will initiate formal Legal, Tax and Finance processes. (Typically, a two-week process).

- Upon approval – Initiative onboarding, schedule kickoff and commence engagement (Onboarding to Amazon network requires a PO# and WO# and typically takes 3-5 business days for consultants to receive their hardware.