# Purpose

This document outlines Slalom’s proposed approach, team structure, and engagement model to accelerate delivery and engineering readiness for Leo’s Global Business Operations products as they prepare for General Availability (GA).

# Slalom Understanding & Approach

Leo's Global Business Operations team is driving forward with multiple product roadmaps and needs additional momentum as GA approaches. There has been an evolution in requirements across multiple business processes, and the team needs product management functions to align cohesive product visions and execution plans. Requirements are currently distributed across multiple BRDs at varying stages of completion, and consolidating these into unified roadmaps will lead to delivering as much as possible ahead of GA. Without additional support, teams risk continuing in a reactive mode, limiting their ability to scale effectively and meet delivery timelines

Key challenges include:

- Lack of consolidated and prioritized requirements across systems

- Limited bandwidth for milestone planning, tracking, and delivery coordination

- Need for stronger translation of business requirements into engineering-ready artifacts

- Gaps in roadmap clarity, use case coverage, and dependency management

- Increasing coordination complexity across engineering teams and stakeholders

- Surfacing data insights through Business Intelligence Engineering (BIE) reporting and tooling

To support the challenges above, Slalom proposes a dynamic team approach that allows the team to scale quickly based on the scope of the work defined jointly with the Business Operations team (proposed future roles in the Team Structure table below).

The Slalom team will continually work with Leo Business Leads to refine prioritization and take on new workstreams or remove workstreams from scope as applicable. During this ongoing reprioritization, Slalom will continually right-size team resourcing by adding or removing consultants as appropriate.

# Proposed Slalom Role Menu and Team Structure

To support the dynamic and evolving nature of the work, Slalom proposes a fixed-capacity engagement model. This structure provides a flexible model that will allow for resources to be added or removed depending on priorities defined by Leo stakeholders. Capacity will be allocated continuously to the highest-impact initiatives rather than tied to a fixed scope of work.

The following roles are full-time roles representative of the type of work that may arise during this engagement. The intent of the roles below is to give the Global Business Operations team an understanding of the roles and skillsets that can be flexibly added or removed from the overall engagement as business needs and dynamics change. All roles are assumed to be capacity-based. Slalom requests a three-week advanced notice to identify and onboard or remove roles from the engagement. Capacity management will be shared every two weeks during dedicated program discussion with the Engagement Lead and primary Amazon Leo point of contact where team velocity and budget burndown information will be shared, and team capacity planning will be agreed upon.

Slalom Role Menu

| Role | Typical Skillset / Activities |
| --- | --- |
| Product Manager - Technical | Responsible for translating business needs into clear, actionable, and engineering-ready requirements while driving alignment across stakeholders. This role serves as the bridge between business and engineering, ensuring that priorities are well-defined, requirements are complete, and delivery is aligned to business outcomes. |
| Software Engineer | Responsible for executing against the prioritized backlog by developing, testing, and delivering features based on TPM-defined requirements. Working as part of an integrated product and engineering team, they partner closely with TPMs to rapidly translate requirements into high-quality, working solutions across multiple tools and subsystems. |
| Technical Program Manager | Responsible for driving delivery across complex, multi-stakeholder initiatives by aligning technical and business teams, managing plans, risks, and dependencies, and delivery against a timeline. |
| Geospatial Business Intelligence Engineer (BIE) | Builds the data foundation and analytical products that enable Leo to optimize limited satellite capacity across global markets by delivering scalable, geospatially driven insights. Operating across data, product, and engineering, this role develops unified data models spanning network, sales, and external sources; designs geospatial aggregation frameworks; and delivers dashboards, scenario analysis, and near real-time and predictive analytics to inform capacity-aware planning, prioritization, and execution. The BIE partners closely with product and engineering teams to translate business needs into analytical and engineering solutions, influence analytics tooling and user experience, and drive decision-making through strong SQL, data modeling, geospatial analytics, and experience building scalable solutions in ambiguous environments. |
| Engagement Lead/Program Lead (EL) | The Engagement/Program Lead is responsible for the overall success of the engagement, ensuring alignment to business objectives, maintaining stakeholder relationships, and providing executive-level visibility into progress, risks, and key decisions. They establish program governance, communication rhythms, and structured reporting to drive alignment and coordination across workstreams. This role will support execution through proactive risk management, team integration, and program oversight, ensuring the engagement is delivered effectively and positioned for sustained success beyond completion. |
| Principal Engineer | Provides senior technical leadership across the engagement, ensuring that product requirements are feasible, scalable, and aligned to existing system architecture. This role partners closely with Technical Product Managers and Software Engineers to drive engineering readiness, guide solution design, and de-risk delivery across complex, multi-system environments. |
| User Experience (UX) Designer | Creates digital experiences through user research, wireframing, prototyping, and interaction design. This role collaborates with product managers, engineers, and stakeholders to translate requirements into elegant design solutions that balance user needs with business objectives. UX Designers leverage usability testing and analytics to validate design decisions, ensure consistency across platforms, and continuously improve the user experience. |
| Quality Engineer | Provides systematic testing, process improvement, and defect prevention across the product development lifecycle. This role designs and implements comprehensive test strategies, develops automated testing frameworks, and collaborates with engineering, product, and operations teams to identify and resolve issues. |
| Data Architect | Defines how geospatial capacity and addressability insights are modeled, governed, and integrated into enterprise systems. Partners with business, product, and engineering teams to design schemas, integration patterns, and workflows that surface availability to sell and eligibility signals across customer and internal platforms. |
| GIS Subject Matter Expert (SME) | Part-time role providing deep industry expertise, serving as an escalation point, and reducing delivery friction to keep teams focused on engagement outcomes. |
| Engineering Lead | The Engineering Lead will advise on specification quality, process, and Kiro best practices as well as maintain and refine the Kiro control plane (steering, hooks, skills, etc.). This role will support execution through proactive risk management, team integration, and program oversight, ensuring the engagement is delivered effectively and positioned for sustained success beyond completion. |
| Accountable Executive (AE) | Part-time role that is accountable to the overall delivery of the team’s work. This role is the highest escalation point of the project team to resolve any issues or concerns. The Accountable Executive partners with the Leo leads to define strategy and direction to align the project team and fluctuating resources as applicable. |

Starting Slalom Team Structure

Slalom will initially provide the following roles. Some of these roles are on active engagements today (see Appendix A) and have the option to continue on within the scope of this proposal. Reference Appendix B for an example of possible alignment of resourcing working alongside the Leo team by workstream.

| Role | Capacity |
| --- | --- |
| Engagement/ Program Lead | Full-time |
| Software Engineer | Full-time |
| Business Intelligence Engineer | Full-time |
| Data Architect | Full-time |
| Product Manager - Technical | Full-time |
| Quality Engineer | Full-time |
| Engineering Lead | Full-time |
| GIS SME | Part-time (6 hrs/wk) |
| Accountable Executive | Part-time (2 hrs/wk) |

# Estimated Project Cost

This engagement is structured as a fixed-capacity model for both BIE work and flexible roles. For developing needs, this will allow Leo to modify roles depending on greatest needs of the business as GA approaches and new headcount are ramped into a role to assume that function. Overall duration will be determined by the team size and velocity of work requested by the Leo point of contact. Our current duration is estimated to be approximately 4 months. Slalom is assuming a total not to exceed amount and will manage the budget accordingly. Slalom will confirm monthly resource pricing with the Leo team before adding or removing consultants.

Total Estimated Cost: $1,500,000.00*

*This is a placeholder amount, to be determined with Leo team. Total cost now includes a 5% rebate through the PATH program. The overall invoicing process will be scheduled as such:

| Invoice | Amount |
| --- | --- |
| May 2026 | $375,000.00 |
| June 2026 | $375,000.00 |
| July 2026 | $375,000.00 |
| August 2026 | $375,000.00 |
| Total | $1,500,000.00 |

If there is an under-consumption of the total cost, the under-consumption amount will be refunded back to Leo on the final August invoice.

# Assumptions

- Leo stakeholders and business users will be available for interviews and feedback cycles and will respond to Slalom requests for information in a timely manner (within 1-2 business days).

- Leo will review Deliverables and respond with comments or acceptance in an agreed-upon timeframe.

- Leo will provide access to, and all necessary permissions to use agreed upon project tooling

- The timeline for this project assumes use of existing internally approved tools and access to information necessary to complete the deliverables.

- Software Engineers will work within Leo’s existing engineering environment, standards, and tooling, and will partner with internal engineering teams for integration and deployment.

# Next Steps

- Incorporate Leo feedback.

- Conduct final review of proposal with Leo sponsors and stakeholders.

- Upon alignment, Slalom will generate a formal Work Order. Leo will initiate Legal, Tax and Finance approval processes. (Typically, a two-week process)

- Slalom to identify the team and begin the onboarding process. (Typically, a two-week process)

- Upon approval of Work Order, conduct project kickoff and commence engagement.

# Appendix A

FOR REFERENCE: Here is what the Commerce Studio Project looks like as a joint team view today.

| Role | Person | Description | Leo/Slalom |
| --- | --- | --- | --- |
| Leo CPQ (Salesforce to Contract Central) |  |  |  |
| SWE | Spencer | Sr engineer with Salesforce and integration expertise. Focuses on PPA automation alongside Zac, the capacity rez and the starts on CD work in parallel | Slalom |
| Product Manager | Zac | Salesforce - CC | Leo |
| Commerce Studio (Assisted Orders) |  |  |  |
| SWE | Albert | Sr full stack engineer with AWS and custom solution expertise. Focuses on Assisted Order at current. | Slalom |
| Product Manager | Eduardo | Product management for Commerce Studio workstream | Leo |
| Technical Program Manager | Erlinda | Technical program manager for Commerce Studio (assisted order initiative) workstream | Leo |
| Supporting Roles |  |  |  |
| Engineering Lead | Kit | Establishes Kiro usage, standards and best practices, speeds up code reviews, assists in pipeline improvements | Slalom |
| Program Architect | Leo | Overall technical leadership and architecture decisions across all workstreams | Leo |
| UX Designer | Andrew | User experience design for Commerce Studio UI, Catalog Designer interface, and Pro-Install questionnaire flows | Slalom |
| AE/EL | Erin/Kate | As-needed engagement support for program/product or business analysis functions | Slalom |
| Data Architect | Dimitri | PDM support for account hierarchies | Slalom |
| Product Leadership | Alissa | STL for sales tools and product meeting needs of business | Leo |

# Appendix B

Below is a combined view of the new consultant-only team structured under this proposal with expected start and end date dates identified in the table based on known roles and timeline.

| Role | Person | Current Workstream | Current End Date | New Workstream | Start Date | End Date |
| --- | --- | --- | --- | --- | --- | --- |
| BIE | TBD | — | — | Capacity Reservation | 05/04/26 | 08/31/26 |
| Data Architect | TBD | — | — | Capacity Reservation | 05/04/26 | 08/31/26 |
| GIS SME | TBD | — | — | Capacity Reservation | 05/04/26 | 08/31/26 |
| SWE | Albert Chen | Commerce Studio (Catalog Designer) | 06/05/26 | Capacity Reservation | 06/08/26 | 08/05/26 |
| SWE | Spencer Ollila | Commerce Studio (PPA automation) | 06/05/26 | Partner Central | 06/08/26 | 08/05/26 |
| SWE | Trent Rosane | Partner Portal | 05/22/26 | Partner Central | 05/26/26 | 08/05/26 |
| Quality Engineer | Hayden Schultz | Hasan’s team | 05/29/26 | Hasan’s UAT work | 04/10/26 | 05/29/26 |
| Product Manager - Technical | Elle McKay (3 weeks), then TBD through 8/5) | — | — | Contract Decomp | 04/20/26 | 08/05/26 |
| Product Manager – Technical (if can’t get new hire in next few weeks) | TBD | — | — | Partner Central | 05/04/26 | 08/05/26 |
| Engineering Lead | Kit Hensel | Partner Portal (primary) and Commerce Studio | 05/22/26 | Supports all workstreams | 05/26/26 | 08/05/26 |
| Engagement Lead | Erin Amicucci | Partner Portal (primary) and Commerce Studio | 05/22/26 | Supports all workstreams | 05/26/26 | 08/31/26 |
| Accountable Executive | Kate Comstock | Partner Portal (primary) and Commerce Studio | 05/22/26 | Supports all workstreams | 05/26/26 | 08/31/26 |